Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Freelancing Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story ID | Rephrased User Story / Task | Story Points | Priority | Assigned Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I want to create an account and sign in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I want the ability to reset a forgotten password. | 2 | Medium |  |
| Sprint-2 | Job Posting & Browsing | USN-3 | As a client, I want to publish a freelance job with all required details. | 2 | High |  |
| Sprint-3 | Applications & Messaging | USN-4 | As a freelancer, I want to explore and refine job listings using search or filters. | 3 | High |  |
|  |  | USN-5 | As a freelancer, I want to send proposals for selected jobs. | 2 | High |  |
|  |  | USN-6 | As a user, I want to send and receive real-time messages. | 2 | Medium |  |
| Sprint-4 | Payment & Review Features | USN-7 | As a client, I want to complete secure payments once work is delivered. | 3 | High |  |
|  |  | USN-8 | As a user, I want to submit a review once the project is finished. | 2 | Medium |  |
|  |  | USN-9 | As a user, I want to update my password when required. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Delivered by Planned End Date | Actual Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 Nov 2025 | 2 Dec 2025 | 20 | 2 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 3 Nov 2025 | 4 Dec 2025 | 20 | 4 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 5 Nov 2025 | 6 Dec 2025 | 20 | 6 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 7 Nov 2025 | 8 Dec 2025 | 20 | 8 Dec 2025 |